## Slide 1: Overall Evaluation Report
6/12/2019

## Slide 2: Summary of Component
Application Name: Mobile QA Assignment
Application Version: 1.0
Platform: Android

## Slide 3: Scope of Testing

## Slide 4
Type of Testing:
  Functional Testing
Level of Testing:
  Component Testing
In Scope Features:
  Searching
Devices Used:
  Emualtor XX with OS Oreo.

## Slide 5: Testing Environments

## Slide 6
Environment:
  Testing Environment
Cycles Vs. Builds:
Cycle | Build(s)
Functional Testing | 1.0.0
Regression Testing (for example) | 1.0.1

## Slide 7: Testing Results

## Slide 8: Execution Status
Chart: 
| Failed | Passed | No Run | Not completed | Blocked
Sales | 4 | 1 | 3 | 0 | 1
Chart source:
Functional Testing on Testing Environment

## Slide 9: Defects Statistics
Chart: 
| Open | Closed | Reopen | Fixed
P1 | 0 | 0 | 0 | 0
P2 | 0 | 0 | 0 | 0
P3 | 1 | 0 | 0 | 0
P4 | 0 | 0 | 0 | 0
Chart source:

## Slide 10: Risks and Issues

## Slide 11: Risk
Risks | Required Action
Testing on Emulator device | Include physical devices in the upcoming test cycles
Testing on one screen size | Include different screen size in the devices used
Some ambiguities in the user stories so some expected result are assumed | Defined Acceptance criteria
Consistency issues may appear after releasing iOS build | Smoke testing cycle to be run on Android build to check consistency with iOS

## Slide 12: Issues
No Defined Exit Criteria.
No Design is provided.

## Slide 13: Thank You!